

Work Plan PROG-2500

Project: develop a WPF application using entity framework to display data from the provided IMDB database.

Tasks:

* Define the scope the WPF requirements
* Design the layout of the WPF application using wire framing tools
* Develop front end code and styles based off wire frame
* Develop back-end logic
* Test WPF application for any errors in logic

Team Member Assignment

* Project Manager: Willson baker
* Front End Design: Han-Jang, Willson baker
* Back-End development: Joshua Skeete, Abdulrahman
* Testing: Joshua Skeete, Willson Baker

Timeline:

* Wire framing design planning (1 Day)
* Front end development (4 days)
* Back end logic (4 days)
* Testing and error handling (2 days)

Monitoring progress

* In order to keep progress in order we will meet weekly to discuss our progress with the project